Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 25 JUNE 2025 |
| Team ID | LTVIP2025TMID59454 |
| Project Name | Learning Hub |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks) Product Backlog & Sprint Schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprin t** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Point s** | **Prio rity** | **Team Member s** |
| **Sprin**  **t-1** | **User Authenticati on** | USN-1 | As a user, I can sign up and log in  securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medi um |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprin t-2** | Admin module & user account management | USN-3 | **As an Admin**,  I want to **view, search, edit, and manage user accounts**,  So that I can **monitor user activity, assign roles, and maintain system integrity**. | 2 | Medi um |  |
| **Sprin**  **t-3** | **Progress Tracking** | USN-4 | Students should see their progress in each course with visual indicators. | 3 | High |  |
|  |  | USN-5 |  | 2 | High |  |
|  |  | USN-6 | As a user, I can complaint. | 2 | Medi  um |  |
| **Sprin**  **t-4** | Certificate Generation | USN-7 |  | 3 | High |  |
|  |  | USN-8 | After course completion, the system should generate downloadable course completion certificates. | 2 | Medi um |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | USN-9 |  | 2 | Medi um |  |
|  |  |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Durat ion** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| **Sprint-**  **1** | 20 | 6  Days | 1 May  2025 | 2 june 2025 | 20 | 2 june 2025 |
| **Sprint-**  **2** | 20 | 6  Days | 3 May  2025 | 4 june 2025 | 20 | 4 june 2025 |
| **Sprint- 3** | 20 | 6  Days | 5 May  2025 | 6 june 2025 | 20 | 6 june 2025 |
| **Sprint- 4** | 20 | 6  Days | 7 May  2025 | 8 june 2025 | 20 | 8 june 2025 |